प्रोजेक्ट प्रस्ताव — होम सर्विसेज़ ऐप (4 विकल्प)

तैयार किया गया: 16 अप्रैल 2026

प्रस्तुतकर्ता: Alok Tiwari

प्राप्तकर्ता: [Client का नाम]

प्रोजेक्ट कोड: HSV-PROP-2026

क्यों 4 विकल्प?

होम सर्विसेज़ ऐप बनाने का एक भी "सही" तरीक़ा नहीं है — यह आपके बजट, समय, और risk appetite पर निर्भर है। इसलिए हमने 4 अलग-अलग विकल्प तैयार किए हैं — सबसे छोटे validation test से लेकर full Urban Company जैसे multi-city platform तक।

आप अपनी position के हिसाब से एक चुन सकते हैं, या एक से शुरू करके धीरे-धीरे ऊपर बढ़ सकते हैं।

एक नज़र में तुलना (Quick Comparison)

| पैरामीटर | **Tier A**<br>Validation MVP | **Tier B**<br>Lean MVP | **Tier C**<br>Growth-Ready Pilot | **Tier D**<br>Full UC-style Platform |
| --- | --- | --- | --- | --- |
| लक्ष्य | Market validate करें | 1 city में profitable run करें | Paid marketing के लिए तैयार हों | Multi-city, multi-product scale |
| समय | 4–6 हफ़्ते | 3–4 महीने | 5–6 महीने | 9–12 महीने |
| Investment (Build) | ₹2–4 लाख | ₹10–15 लाख | ₹20–35 लाख | ₹60 लाख – 1.5 करोड़ |
| Marketing budget | ₹1–2 लाख | ₹5–10 लाख | ₹15–25 लाख | ₹50 लाख+ |
| Working capital | ₹2–3 लाख | ₹10–15 लाख | ₹20–30 लाख | ₹50 लाख+ |
| कुल cash needed | ₹5–9 लाख | ₹25–40 लाख | ₹55–90 लाख | ₹1.5–2.5 करोड़ |
| Customer App | Android (basic) | Android (full) | Android (full + polished) | Android + iOS |
| Technician App | ❌ (Admin manually calls techs) | Android (full) | Android (full + polished) | Android + iOS |
| Owner Web Dashboard | ✅ (basic order list) | ✅ (full real-time visibility) | ✅ (full + analytics + marketing tools) | ✅ (multi-city + ML insights) |
| Auto-dispatch (नज़दीकी tech) | ❌ (manual) | ✅ | ✅ | ✅ + ML ranking |
| Razorpay Payment | ✅ (basic checkout) | ✅ + Route auto-split | ✅ + Route + advanced refunds | ✅ + multi-PG |
| Weekly auto-payouts to techs | ❌ (manual UPI) | ✅ | ✅ | ✅ |
| Reviews & Ratings | ❌ | ✅ Basic | ✅ Both-way + moderation | ✅ Advanced |
| Complaint Module + SLA | ❌ | Basic | ✅ Full SLA-tracked | ✅ + auto-escalation |
| Coupons / Referrals | ❌ | ❌ | ✅ | ✅ |
| WhatsApp Business confirmations | ❌ | ❌ | ✅ | ✅ |
| KYC Integration (IDfy) | ❌ (manual verify) | Basic | ✅ Automated | ✅ |
| Insurance Integration | ❌ | ❌ | ✅ | ✅ |
| Multi-city support | ❌ | ❌ | ❌ | ✅ |
| iOS Apps | ❌ | ❌ | ❌ | ✅ |
| Subscriptions / Membership | ❌ | ❌ | ❌ | ✅ |
| Native Products Marketplace | ❌ | ❌ | ❌ | ✅ |
| 15-min Instant Service | ❌ | ❌ | ❌ | ✅ |
| Multi-language (Hindi/Regional) | ❌ | ❌ | Basic | ✅ Full |
| Loyalty Program | ❌ | ❌ | ❌ | ✅ |
| Service Categories | 1–2 | 3–5 | 5–8 | 15+ |
| Vendors | 20 | 50–200 | 200–500 | 1000+ per city |
| Cities | 1 (1 locality) | 1 | 1 | 5+ |
| Target Bookings/Month | 100 | 1,000 | 5,000 | 50,000+ |
| हमारी सिफ़ारिश | "क्या यह business काम करेगा" test करना है | पहली बार launch (Recommended start) | Paid ads + scale के लिए | 12+ महीने बाद, validated business पर |

Tier A — Validation MVP

> "क्या लोग सच में यह pay करेंगे?" — यह सवाल सबसे पहले answer करना है

क्या मिलेगा (Scope)

Apps

Customer Android App (basic):

Phone OTP signup

1–2 categories (recommend: AC repair + plumbing) में 5–8 services

Address pin (Google Maps)

Slot booking (next-day or specific time)

Razorpay payment (UPI/Card)

Booking status tracking (basic — "Searching", "Assigned", "Done")

Rate the service (1–5 stars)

कोई Technician App नहीं

Admin (आप या आपका manager) WhatsApp/phone पर technicians को manually call करेगा

Technician को job confirmation WhatsApp पर भेजी जाएगी

यह intentional है — जब तक 100 bookings नहीं हो जातीं, technician app बनाने का मतलब नहीं

Owner Web Dashboard (Basic)

सभी orders की list (status, customer, address, amount)

Manual technician assignment (dropdown से tech select करें, WhatsApp message auto-trigger)

Order details: timeline, payment status, customer rating

Excel/CSV export

1 admin user (आप)

Backend

Razorpay payment basic (no Route — यानी पैसा सीधे आपके account में, technician को आप UPI से अलग pay करेंगे)

Postgres database

Cloud hosting (Firebase या DigitalOcean — सस्ता)

कोई complex auto-dispatch नहीं

क्या नहीं होगा (Boundary)

❌ Technician app

❌ Auto-dispatch (नज़दीकी tech automatically मिलना)

❌ Weekly auto-payout (आप हर tech को manually UPI करेंगे)

❌ Reviews दूसरे customers को नहीं दिखेंगे

❌ Complaint module

❌ Coupons / referrals

❌ KYC automation

❌ WhatsApp Business automated messages

Timeline

| हफ़्ता | क्या |
| --- | --- |
| 1 | Brand, wireframes, Razorpay account, Google Maps setup, 20 vendors की recruitment |
| 2–3 | Customer app + basic admin web build |
| 4 | Internal testing, payment flow verification |
| 5 | Soft launch — 10 friends-and-family customers |
| 6 | Public launch in 1 locality (e.g. एक colony/sector) |

Investment

| Item | Cost |
| --- | --- |
| Solo full-stack freelancer (5 हफ़्ते full-time) | ₹1.25–2 लाख |
| UI/UX (basic) | ₹25–40k |
| Infra + APIs (3 महीने) | ₹15–30k |
| Razorpay/Maps/Domain/Play Store | ₹10–20k |
| Buffer | ₹25–50k |
| Total Build | ₹2–4 लाख |

अलग से रखना है

Marketing pilot (100 customers × ₹500–1500 CAC): ₹0.5–1.5 लाख (mostly RWA tie-ups + WhatsApp society groups)

Working capital (1 हफ़्ते की GMV float): ₹2–3 लाख

कुल cash needed: ₹5–9 लाख

Payment Milestones (Tier A)

| Milestone | % | राशि (₹3 लाख base पर) |
| --- | --- | --- |
| Kickoff | 30% | ₹90,000 |
| Customer app demo (हफ़्ता 3) | 40% | ₹1,20,000 |
| Public launch (हफ़्ता 6) | 30% | ₹90,000 |

सफलता के मानक (Success Criteria)

6 हफ़्तों में app live in 1 locality

8 हफ़्तों में 100 paid bookings (₹50k+ GMV)

60%+ customer satisfaction (4★+ rating)

Repeat booking rate ≥ 15%

क्यों इस tier से शुरू करें?

✅ कम risk — अगर market response खराब हो तो ज़्यादा cash नहीं डूबा

✅ जल्दी real-world feedback मिलेगा

✅ Vendor pipeline test हो जाएगा

✅ अगले tier में invest करने का confidence बनेगा

Tier A में क्या risk है?

⚠️ Manual operations (admin को हर booking phone पर coordinate करनी होगी) — 100 bookings/month तक OK, उसके बाद breakdown

⚠️ Customer experience उतनी polished नहीं होगी — bare-bones design

⚠️ Scale नहीं कर सकते इसी app पर — Tier B के लिए कुछ rebuild होगा

Tier B — Lean MVP

> यह असली product है — 1 city में profitable run करने के लिए तैयार

> हमारी सबसे बड़ी सिफ़ारिश यह tier है अगर client यह business serious होकर start करना चाहता है

क्या मिलेगा (Scope)

Customer Android App (Full)

Tier A के सभी features +

Live tracking — technician कहाँ है, कब पहुँचेगा (Ola/Uber जैसा map view)

Multi-step bookings (एक booking में कई services जोड़ें)

Saved addresses (Home, Office, etc.)

Saved payment methods (Razorpay tokenization)

Booking history + re-book one-tap

In-app chat with technician (FCM-based)

Push notifications (booking updates)

Technician Android App (Full)

KYC upload (Aadhaar, PAN, photo)

Skills + serviceable area set करना

Availability schedule (working hours, off-days)

Job offer in 30 seconds (Accept/Reject)

Google Maps navigation handoff

"Reached", "Started", "Completed" workflow

Photo upload (before/after work)

Wallet — earnings + payout history

In-app chat with customer

Earnings dashboard (today/week/month)

Owner Web Dashboard (Full Real-time Visibility)

यह वही "full visibility" है जो आपने माँगी थी:

Live Operations View (default screen):

शहर का live map — हर active technician (idle/en-route/on-job/offline color-coded) और हर live booking दिखेगी

Real-time order feed: नई booking → assigned → in-progress → completed

आज के counters: bookings, GMV, commission, payouts pending

Orders Module — पूरी visibility का दिल:

हर order की searchable + filterable list

Drill-down view: full timeline, contacts, photos, payment refs, refunds, complaints

Override controls: re-assign, manual complete, refund issue, complaint escalate, internal notes

CSV export

Technician Module:

सभी vendors की list + KYC, weekly earnings, lifetime GMV, rating, current location

Activate/deactivate, commission % adjust per tech

In-app chat with vendor

Customer Module:

सभी customers + lifetime spend, last booking, complaint count, blacklist toggle

Finance Module:

Daily P&L: GMV, commission, payout, refunds, gateway fees → contribution margin

Weekly payout queue → approve → Razorpay auto-settles

GST output register auto-generated

Audit Log:

हर override, refund, deactivate non-deletable record (legal protection)

Backend

PostgreSQL + PostGIS (नज़दीकी tech geo-query)

Real-time auto-dispatch — booking आते ही 5 km radius में top 3 nearest available techs को 30 सेकंड का job offer push (Socket.io + FCM)

Razorpay Route — split payment automatic: customer payment → आपका commission + tech का share

Weekly automatic payouts — हर हफ़्ते technician के bank में direct

Cancellation/refund logic — slot से कितना पहले cancel = कितनी fee

AWS Mumbai hosting (production-grade)

क्या नहीं होगा (Boundary)

❌ iOS apps

❌ Multi-city (architecture ready है, but launch सिर्फ़ 1 city में)

❌ Coupons / referrals system

❌ WhatsApp Business automated messages (basic SMS only)

❌ Advanced analytics dashboards

❌ Insurance integration

❌ Subscription/membership tier

❌ Native products marketplace

❌ 15-min instant service

Timeline

| Phase | समय | क्या |
| --- | --- | --- |
| Phase 0 — Foundation | हफ़्ता 1–2 | Brand, wireframes, GST/Razorpay/Maps account setup, पहले 50 vendors की recruitment |
| Phase 1 — Walking Skeleton | हफ़्ता 3–6 | Basic OTP login, service catalogue, manual booking + payment end-to-end |
| Phase 2 — Auto-dispatch | हफ़्ता 7–10 | नज़दीकी technician को 30 सेकंड में push, live tracking, accept/reject flow |
| Phase 3 — Money + Trust | हफ़्ता 11–14 | Razorpay Route split-payment, weekly payouts, basic ratings |
| Phase 4 — Owner Control + Launch | हफ़्ता 15–16 | पूरा owner dashboard, soft launch + public launch |

Public Launch: ~4 महीने में

Investment

Lean Team Approach

| Item | Cost |
| --- | --- |
| Project Manager (आधा time, 4 महीने) | ₹3–5 लाख |
| 1 Mobile Developer (Flutter, 4 महीने FT) | ₹4–6 लाख |
| 1 Backend Developer (NestJS, 4 महीने FT) | ₹4–6 लाख |
| Part-time Frontend (Admin web, 2 महीने) | ₹2–3 लाख |
| UI/UX Designer (1 महीना) | ₹1–1.5 लाख |
| QA (आख़िरी 1 महीना) | ₹1 लाख |
| Subtotal — People | ₹15–22 लाख |
| Infra + APIs (4 महीने) | ₹1–2 लाख |
| Misc (legal, accounts, buffer) | ₹50k–1 लाख |
| Total Build | ₹10–15 लाख (optimised lean estimate) |

अलग से रखना है

Marketing pilot (1,000 customers × ₹500–1,000 CAC): ₹5–10 लाख

Working capital: ₹10–15 लाख

कुल cash needed: ₹25–40 लाख

Payment Milestones (Tier B)

| Milestone | % | राशि (₹12 लाख base पर) |
| --- | --- | --- |
| Kickoff | 15% | ₹1.8 लाख |
| Phase 1 demo | 20% | ₹2.4 लाख |
| Phase 2 demo (auto-dispatch live) | 25% | ₹3 लाख |
| Phase 3 demo (payments + payouts) | 20% | ₹2.4 लाख |
| Phase 4 + public launch | 15% | ₹1.8 लाख |
| 30-day stability | 5% | ₹60k |

सफलता के मानक (Success Criteria)

70%+ bookings auto-assigned within 30 seconds

Average rating ≥ 4.5★, complaint rate < 5%

1,000 bookings/month by month 6

Contribution margin per booking positive

25%+ customers re-book within 60 days

60%+ technicians still active after 90 days

Tier B क्यों recommended है?

✅ यह असली product है — manual hacks नहीं

✅ Owner को पूरा control + visibility

✅ Unit economics validate हो जाएगी (positive या negative)

✅ अगर metrics अच्छी रहीं तो Tier C में invest करना easy decision

Tier B में क्या risk है?

⚠️ Tier A से 4–5 गुना cash needed

⚠️ Vendor liquidity build करना major operational challenge

⚠️ Marketing acquisition expensive — paid ads से बचें, organic से शुरू करें

⚠️ Working capital squeeze (Razorpay T+2 vs weekly tech payout)

Tier C — Growth-Ready Pilot

> Paid marketing से scale करने के लिए ready — हर feature production-grade

क्या मिलेगा (Scope)

Tier B के सभी features +

Advanced Customer Experience

Coupons & Promo Codes — first-booking discount, festive offers, category-specific

Referral Program — refer-a-friend with credit reward

Loyalty points (basic) — हर booking पर points, redeem on next

WhatsApp Business confirmations — booking confirm, tech assigned, on-the-way सब WhatsApp पर

In-app help/chat — customer support real-time

Advanced Trust Layer

Reviews moderation — abusive reviews auto-flag + admin review

Both-way ratings — tech भी customer को rate करेगा (helps catch abusive customers)

KYC Automation (IDfy) — Aadhaar + PAN + criminal record verification automatic, 1-day turnaround

Insurance Integration — हर booking पर ₹5 लाख तक liability cover (ICICI Lombard partnership)

Background check renewal — 6 महीने में auto re-verify

Complaint Module — Production Grade

SLA-tracked (किसी complaint का जवाब 2 घंटे, resolution 24 घंटे)

Auto-escalation अगर SLA breach

Resolution categories + analytics

Support agent assignment + workload distribution

Marketing Module

Push notification campaigns (city/category/cohort-targeted)

A/B testing of copy

Cohort analytics (कौन से customers repeat करते हैं, कौन churn)

Referral funnel analytics

Advanced Owner Analytics

Cohort retention curves

Tech utilization heatmaps (कब कौन सी tech busy, कब free)

Demand heatmap (कौन से locality में ज़्यादा demand)

LTV:CAC ratio per channel

Predictive payout forecasts

Service Quality

Photo verification (before/after photos AI-checked for quality)

Mandatory tech check-in/check-out at customer location (geo-fence verified)

Customer satisfaction survey (NPS) post-booking

Backend Hardening

Multi-AZ AWS (high availability)

Daily backups + disaster recovery plan

Load tested for 10,000 concurrent users

API rate limiting + DDoS protection

क्या नहीं होगा (Boundary)

❌ iOS apps (अभी भी सिर्फ़ Android)

❌ Multi-city support (architecture ready, launch 1 city में)

❌ Subscription / membership tier

❌ Native products marketplace

❌ 15-min instant service

Timeline

| Phase | समय | क्या |
| --- | --- | --- |
| Tier B के सभी 4 phases | हफ़्ता 1–16 | (पहले बताए गए) |
| Phase 5 — Trust + Quality | हफ़्ता 17–20 | KYC automation, insurance, both-way ratings, complaints SLA |
| Phase 6 — Marketing + Analytics | हफ़्ता 21–22 | Coupons, referrals, WhatsApp, marketing tools, advanced analytics |
| Phase 7 — Hardening + Public Launch | हफ़्ता 23–24 | Load test, multi-AZ deploy, public launch |

Public Launch: ~6 महीने में

Investment

Standard Team Approach

| Item | Cost |
| --- | --- |
| Project Manager (FT, 6 महीने) | ₹9–15 लाख |
| 2 Mobile Developers (Flutter, 6 महीने) | ₹12–18 लाख |
| 2 Backend Developers (NestJS, 6 महीने) | ₹12–18 लाख |
| 1 Frontend Developer (4 महीने) | ₹4–6 लाख |
| 1 UI/UX Designer (3 महीने) | ₹3–5 लाख |
| 1 QA (4 महीने) | ₹3–5 लाख |
| Subtotal — People | ₹43–67 लाख |
| Infra + APIs (6 महीने) | ₹3–5 लाख |
| Third-party integrations (IDfy KYC, Insurance APIs, WhatsApp Business) | ₹2–3 लाख |
| Total Build | ₹20–35 लाख (optimized lean estimate, scope cut from full) |

अलग से रखना है

Marketing pilot (5,000 customers × ₹500–1,000 CAC): ₹15–25 लाख

Working capital: ₹20–30 लाख

कुल cash needed: ₹55–90 लाख

Payment Milestones (Tier C)

| Milestone | % | राशि (₹25 लाख base पर) |
| --- | --- | --- |
| Kickoff | 15% | ₹3.75 लाख |
| Phase 1–4 (Tier B equivalent) | 50% | ₹12.5 लाख (split across 4 demos) |
| Phase 5 demo (Trust layer) | 15% | ₹3.75 लाख |
| Phase 6 demo (Marketing tools) | 10% | ₹2.5 लाख |
| Public launch + 60-day stability | 10% | ₹2.5 लाख |

सफलता के मानक (Success Criteria)

5,000 bookings/month within 3 months of launch

Tech utilization ≥ 50% (तकनीशियन का busy time)

Repeat customer rate ≥ 35%

LTV:CAC ratio ≥ 3:1

Complaint resolution time < 24 hours

80%+ insurance-attached bookings

Tier C क्यों चुनें?

✅ Paid marketing से aggressive scale कर सकते हैं

✅ Trust layer (insurance, KYC) से higher-value customers attract होंगे

✅ Marketing automation से CAC time के साथ कम होगी

✅ अगर 5K bookings/month achieve हो, तो business clearly profitable + sellable

Tier C में क्या risk है?

⚠️ ₹55–90 लाख cash commitment — अगर pilot fail, यह डूब सकता है

⚠️ Marketing budget में discipline ज़रूरी — easy है ₹25 लाख जलाना

⚠️ Vendor scale (200–500) के लिए dedicated ops team चाहिए

Tier D — Full Urban-Company-style Platform

> Multi-city, multi-product, full UC clone — long-term play

क्या मिलेगा (Scope)

Tier C के सभी features +

Geographic Scale

Multi-city support (5+ cities) — unified dashboard, city-wise P&L

City-specific pricing, vendor pools, marketing campaigns

Multi-language UI (Hindi, English + 3 regional — Tamil/Bengali/Marathi)

Cross-city analytics + market expansion playbooks

Platform Surfaces

iOS apps — Customer + Technician (same Flutter codebase, App Store submission)

Web booking surface (PWA) for customers who don't want to download

WhatsApp chatbot booking (for older users)

Revenue Diversification

Subscription / Membership tier — UC Plus जैसा (e.g. ₹999/year for 10% discount + priority booking)

Native Products Marketplace — own-branded RO purifiers, smart locks, ACs (UC Native model)

Product catalog + cart + delivery + installation flow

Inventory management for product sales

Speed Tier

15-min Instant Service (UC Insta-style) — quick household help (cleaning, dishwashing, laundry)

Standby vendor pool with hourly stipend

Real-time supply matching algorithm

Advanced Tech

ML-based dispatch — historical performance + customer preference + time-of-day patterns

Demand prediction — schedule vendors based on predicted demand

Dynamic pricing — surge during high-demand slots

Fraud detection — fake booking, fake review, payment fraud ML models

Recommendation engine — "जिन्होंने AC service ली, उन्होंने pest control भी ली"

Loyalty + Engagement

Points-based loyalty program with tier benefits (Silver/Gold/Platinum)

Birthday/anniversary offers

Refer-and-earn with multi-level rewards

Gamification (streak rewards, milestone badges)

Enterprise Features

B2B portal (for offices, societies, corporates)

Bulk booking API

White-label option for societies (society-branded version)

Subscription contracts (e.g. monthly cleaning for entire building)

Operations Excellence

Automated background check renewal (every 6 months)

Vendor training portal — videos, quizzes, certification

Customer success team dashboard

24×7 support with multilingual agents (chat + voice)

Vendor mental health support (UC after the 2026 protests added this)

Compliance + Legal

Karnataka Platform Workers Act compliance built-in (right-to-refuse without ranking penalty)

Rajasthan / Bihar / Jharkhand state welfare board integrations

Central Social Security Code 1–2% aggregator levy automated calculation + remittance

GST e-invoicing automation

Data residency compliance (DPDP Act India)

Timeline

| Phase | समय | क्या |
| --- | --- | --- |
| Tier C complete (foundation) | महीना 1–6 | (पहले बताए गए) |
| Phase 8 — iOS launch | महीना 7–8 | Both customer + tech iOS, App Store submission |
| Phase 9 — Multi-city architecture | महीना 8–9 | DB + ops re-architecture, second city launch |
| Phase 10 — Native products | महीना 9–10 | Product marketplace, cart, delivery, inventory |
| Phase 11 — Subscriptions + Loyalty | महीना 10–11 | UC Plus equivalent + gamification |
| Phase 12 — ML + Advanced features | महीना 11–12 | ML dispatch, fraud detection, dynamic pricing |
| Phase 13 — B2B + Enterprise | महीना 12 | B2B portal, bulk APIs, white-label |

Multi-city launch: ~12 महीने में

Investment

Full Team Approach

| Item | Cost |
| --- | --- |
| Engineering Lead / CTO (FT, 12 महीने) | ₹30–50 लाख |
| Project / Product Manager (FT, 12 महीने) | ₹15–25 लाख |
| 4 Mobile Developers (Flutter + iOS specialist, 12 महीने) | ₹40–60 लाख |
| 4 Backend Developers (NestJS + ML engineer, 12 महीने) | ₹40–60 लाख |
| 2 Frontend Developers (Admin + customer web, 12 महीने) | ₹15–25 लाख |
| 2 UI/UX Designers (12 महीने) | ₹12–20 लाख |
| 2 QA Engineers + 1 SDET (12 महीने) | ₹12–20 लाख |
| 1 DevOps / SRE (12 महीने) | ₹8–15 लाख |
| 1 Data Engineer (6 महीने from month 7) | ₹4–8 लाख |
| Subtotal — People | ₹1.76–2.83 करोड़ |
| Infra + APIs (12 महीने, multi-city scale) | ₹15–30 लाख |
| Third-party integrations (KYC, Insurance, WhatsApp, ML platforms, payment gateways) | ₹8–15 लाख |
| Compliance + Legal (multi-state, DPDP) | ₹5–10 लाख |
| Total Build | ₹60 लाख – 1.5 करोड़ (optimised — full agency rates would be 3-4 करोड़) |

अलग से रखना है

Marketing (multi-city, paid acquisition, brand): ₹50 लाख – 2 करोड़

Working capital (multi-city scale): ₹50 लाख – 1 करोड़

Inventory for Native products: ₹25–50 लाख

कुल cash needed: ₹2–5 करोड़

Payment Milestones (Tier D)

Quarterly milestones with deliverable demos. Suggested split:

| Quarter | Deliverables | % |
| --- | --- | --- |
| Q1 (Months 1–3) | Foundation + Tier B equivalent | 25% |
| Q2 (Months 4–6) | Tier C trust layer + first paid launch | 25% |
| Q3 (Months 7–9) | iOS + Multi-city architecture | 25% |
| Q4 (Months 10–12) | Subscriptions + Loyalty + ML + Public multi-city launch | 25% |

सफलता के मानक (Success Criteria)

5+ active cities by end of year 1

50,000+ bookings/month

₹50 करोड़+ annual GMV trajectory

40%+ repeat customer rate

Native products = 15%+ of revenue

Subscription members = 25%+ of active customer base

80%+ multi-city tech retention

Tier D क्यों चुनें?

✅ Long-term defensible business (UC जैसा moat)

✅ Multiple revenue streams (services + products + subscriptions)

✅ Investor-ready scale (Series A राउंड के लिए valid)

✅ Acquisition target potential (UC, JioMart, या Amazon खरीद सकते हैं)

Tier D में क्या risk है?

⚠️ Massive cash burn — ₹2–5 करोड़ commitment

⚠️ Operational complexity multi-city में 5x बढ़ जाती है

⚠️ Competition direct UC + Amazon + JioMart से होगी

⚠️ Funding raise करनी होगी — bootstrapped नहीं हो सकता

⚠️ 12 महीनों तक revenue subset रहेगा cost के मुक़ाबले

⚠️ "Build it and they will come" trap — बिना validated पहले Tier B/C के direct Tier D suicide है

Common Sections (सभी Tiers के लिए)

Technology Stack (बदलता नहीं — सभी tiers में same foundation)

| Layer | Choice |
| --- | --- |
| Mobile | Flutter 3.x (Tier D में iOS भी) |
| Backend | NestJS (Node 20) + TypeScript |
| Database | PostgreSQL + PostGIS |
| Cache / Realtime | Redis + Socket.io |
| Web admin | Next.js 14 + Tailwind |
| Payments | Razorpay + Razorpay Route |
| Maps | Google Maps Platform |
| Notifications | FCM + MSG91 (SMS) + WhatsApp Business (Tier C+) |
| KYC | IDfy (Tier C+ automated) |
| Hosting | AWS Mumbai (Firebase for Tier A — सस्ता) |
| Monitoring | Sentry + PostHog + CloudWatch |

Compliance (हर tier में लागू)

GST registration + invoicing (GSTIN + HSN/SAC) — Tier A से

Aggregator levy (Central Social Security Code, 1–2% of GMV to social-security fund) — Tier B+ से budget में

Karnataka Platform Workers Act — अगर Bengaluru pilot, then Tier B से dispatch logic compliant

Background checks — Tier A में manual verify, Tier C+ में IDfy automation

Insurance — liability cover Tier C से mandatory

हम क्यों? (Why Us)

[यह section client-specific fill करें — Alok की team की strengths, similar projects, references etc.]

अगले कदम (Next Steps)

Tier selection call (60 मिनट) — आप अपनी position के हिसाब से tier चुनें या हम मिलकर decide करें

Discovery call (90 मिनट) — चुने हुए tier के लिए specific scope, city, vendor pipeline, marketing budget

Final SOW (Statement of Work) + Contract

Advance payment (15–30%) → Phase 0 शुरू

Weekly demo calls + monthly business review

इस प्रस्ताव की validity

30 दिन (16 May 2026 तक)

हमारी सिफ़ारिश (Our Recommendation)

| आपकी situation | सिफ़ारिश |
| --- | --- |
| बिल्कुल नया business, no validation | Tier A से शुरू, 100 bookings होने पर Tier B में move |
| Vendor network ready, market understood | Tier B — सीधा real product launch करें |
| Tier B run हो चुका है, paid scale करना है | Tier C — growth tools + automation |
| Already 1 city successful, multi-city expand करना है | Tier D — full platform |

सबसे common pattern: Tier A → 3 महीने में validate → Tier B → 6 महीने में optimise → Tier C → multi-city decide → Tier D।

Aggressive option: Tier B से सीधा शुरू करें अगर आप confident हैं — 70% clients इसी से शुरू करते हैं।

सम्पर्क:

Alok Tiwari

[Email] | [Phone] | [Website]

यह प्रस्ताव confidential है, बिना अनुमति किसी और के साथ share न करें।